# Muhimma - Mental Availability Dashboard

Product Roadmap & Feature Review

Prepared: March 29, 2026

Document Owner: Product Management

## 1. Product Overview

Muhimma is a web-based Mental Availability analytics dashboard built on the Ehrenberg-Bass Institute framework. It enables brand researchers and marketers to upload raw survey data (Wide Text CSV format) and instantly visualize key brand health metrics.

Current Tech Stack:

- Frontend: React 19 + Vite 8 + TailwindCSS 3.4

- Routing: React Router v7 (Layout with Outlet context)

- Data: PapaParse for CSV parsing, custom dataProcessor.js engine

- Charts: Recharts 3.8 (installed but underutilized)

Current Pages (4 screens):

- Data Import - CSV upload with drag-and-drop

- Executive Summary - KPI cards + brand performance table

- Brand Analysis - Deep dive per-brand with CEP breakdown

- CEP Grid - Heatmap matrix of Brand x CEP associations

## 2. Current State Audit - Issues & Gaps

### 2.1 Critical Bugs

- Data loss on page refresh: processedData lives only in React state (useState). Any browser refresh wipes all imported data. Users must re-upload their CSV every time.

- Preview route is orphaned: The /preview route uses a DataPreview component but is disconnected from the main navigation bar. Users cannot navigate back to it.

- JSX typo in ExecutiveSummary: Line 61 uses 'class' instead of 'className' for the Average Network Size card, which will silently fail in React.

### 2.2 UX Gaps

- No loading/empty states on navigation: If a user navigates directly to /brand-analysis without uploading data, they see a basic 'No Data' message with no visual guidance.

- Brand Analysis placeholder: The 'Internal Penetration Trend' chart area shows 'Placeholder for Historical Data' but Recharts is already installed and unused.

- CEP Grid heatmap percentages are misleading: Percentages are calculated as (brand CEP count / brand total associations), not (brand CEP count / total respondents). This shows distribution within a brand, not actual penetration per CEP.

- No brand normalization: Verbatim entries like 'Pepsi', 'pepsi', 'PEPSI' are treated as three separate brands.

### 2.3 Technical Debt

- Unused components: BrandStrengthMap.jsx, old CEPGrid.jsx, old DataImport.jsx, and KPICards.jsx in /components are not referenced by any page.

- No test coverage: test-parser.js and test-browser.js exist but are not integrated into a test runner.

- Typo in data model: 'repondentsWithAtLeastOne' (missing 's') is used throughout dataProcessor.js and metrics.js.

## 3. Product Roadmap

### Phase 1: Stability & Data Integrity (Week 1-2)

Goal: Make the current app production-ready by fixing all critical bugs.

P1-01: Persist imported data across sessions

- Store processedData in sessionStorage after parsing

- On app mount, hydrate state from sessionStorage if available

- Priority: CRITICAL | Effort: Small

P1-02: Fix JSX class/className typo

- ExecutiveSummary.jsx line 61: change 'class' to 'className'

- Priority: HIGH | Effort: Trivial

P1-03: Brand name normalization

- Auto-lowercase and trim all brand names during parsing

- Add a post-import 'Review Brands' step where users can merge duplicates

- Priority: HIGH | Effort: Medium

P1-04: Fix CEP Grid percentage formula

- Change from (count / brand total) to (count / total respondents) for true Mental Penetration per CEP

- Priority: HIGH | Effort: Small

P1-05: Clean up unused components

- Remove or archive: BrandStrengthMap.jsx, old CEPGrid.jsx, old DataImport.jsx, KPICards.jsx

- Priority: LOW | Effort: Trivial

### Phase 2: Visualization & Insights (Week 3-5)

Goal: Transform raw numbers into actionable visual insights using Recharts.

P2-01: Executive Summary - KPI Trend Sparklines

- Add mini bar charts showing brand ranking by MMS, MPen, and NS

- Use Recharts BarChart with custom tooltips

- Priority: HIGH | Effort: Medium

P2-02: Brand Analysis - Radar Chart

- Replace the 'Placeholder for Historical Data' section

- Show a radar/spider chart of CEP strengths per selected brand

- Allow overlay comparison of 2 brands simultaneously

- Priority: HIGH | Effort: Medium

P2-03: CEP Grid - True Heatmap with Color Legend

- Add a gradient color legend (0% to max%)

- Add row/column sorting (by brand strength or CEP popularity)

- Highlight cells on hover with tooltip showing exact count

- Priority: MEDIUM | Effort: Medium

P2-04: Brand Comparison View (NEW PAGE)

- Side-by-side comparison of 2-3 selected brands

- Overlay radar charts, bar charts for MPen/NS/MMS

- Priority: MEDIUM | Effort: Large

### Phase 3: Export & Collaboration (Week 6-7)

Goal: Enable sharing results with stakeholders who don't use the app.

P3-01: Export to Excel

- Export the full Brand Performance Index table as .xlsx

- Include separate sheets: Summary, CEP Grid raw data, Brand details

- Priority: HIGH | Effort: Medium

P3-02: Export to PDF Report

- Generate a branded PDF with all dashboard visuals

- Include company logo placeholder, date, and auto-generated insights

- Priority: MEDIUM | Effort: Large

P3-03: Shareable Dashboard Link

- Encode processedData into a compressed URL parameter or short-lived server link

- Allow read-only viewing without re-uploading

- Priority: LOW | Effort: Large

### Phase 4: Advanced Analytics (Week 8-12)

Goal: Elevate the tool from a dashboard to a strategic decision-making platform.

P4-01: Mental Advantage Gap Analysis

- Allow users to input actual market share data alongside survey results

- Calculate Mental Advantage = Mental Market Share - Actual Market Share

- Visualize with a quadrant chart: Over-performing / Under-performing brands

- Priority: HIGH | Effort: Large

P4-02: Historical Tracking & Wave Comparison

- Support uploading multiple survey waves (e.g., Q1 vs Q3)

- Show trend lines for MPen, NS, and MMS over time

- Priority: MEDIUM | Effort: Large

P4-03: Multi-Format Data Support

- Support Long-Format CSV (each row = one respondent x one CEP x one brand)

- Auto-detect format on upload

- Priority: LOW | Effort: Medium

P4-04: AI-Powered Insights

- Auto-generate executive summary text from the data

- Identify statistical anomalies (e.g., brand with unusually high NS but low MPen)

- Priority: LOW | Effort: Large

## 4. Priority Summary

| ID | Feature | Priority | Effort |
| --- | --- | --- | --- |
| P1-01 | Session-based data persistence | CRITICAL | Small |
| P1-02 | Fix class/className typo | HIGH | Trivial |
| P1-03 | Brand name normalization | HIGH | Medium |
| P1-04 | Fix CEP Grid percentage formula | HIGH | Small |
| P1-05 | Clean up unused components | LOW | Trivial |
| P2-01 | Executive Summary sparklines | HIGH | Medium |
| P2-02 | Brand Analysis radar chart | HIGH | Medium |
| P2-03 | CEP Grid heatmap improvements | MEDIUM | Medium |
| P2-04 | Brand Comparison page | MEDIUM | Large |
| P3-01 | Export to Excel | HIGH | Medium |
| P3-02 | Export to PDF | MEDIUM | Large |
| P3-03 | Shareable dashboard link | LOW | Large |
| P4-01 | Mental Advantage Gap | HIGH | Large |
| P4-02 | Historical wave tracking | MEDIUM | Large |
| P4-03 | Multi-format data support | LOW | Medium |
| P4-04 | AI-powered insights | LOW | Large |

## 5. Open Questions for Stakeholders

1. Target Audience

Is the primary user a professional researcher who needs raw data tables, or a Brand Manager who needs high-level executive visuals? This impacts whether we prioritize data export (Phase 3) or visualization polish (Phase 2).

2. Brand Normalization Approach

Should we implement automatic fuzzy matching (e.g., 'Pepsy' auto-corrects to 'Pepsi') or provide a manual merge UI where the user decides? Automatic matching risks false merges.

3. Data Format Support

Should we enforce the 'Wide Text' CSV format exclusively, or invest in supporting SPSS, Long-Format CSV, and other survey platform exports?

4. Deployment Target

Is this a client-side-only tool (no backend) or should we plan for a backend to enable features like shareable links, saved projects, and user accounts?

## Document History

v1.0 - March 29, 2026 - Initial product review and roadmap

Prepared by: Product Management via Muhimma App Review